# G4-WATCH

# Implementation Roadmap

Status: Phases 0-3 COMPLETE and verified by running them. Phases 4-8 remain.
Purpose: Delivery status and the remaining plan. Every completed phase states the evidence for its completion; every remaining phase states what would prove it done
Repository state: commit 17d6484 on main · 4 September 2026
Provenance tags: [MEASURED] read from the repository at generation time · [EXTRACTED] from Concept Paper v2 / Research Framework · [ENGINEERING RECOMMENDATION] a design decision for this build.

## Status at a Glance

| Phase | Content | Status | Evidence |
| --- | --- | --- | --- |
| 0 | Framework analysis and core build | COMPLETE | 70 modules, 9,426 lines, 826 tests, 91% coverage |
| 1 | Atlas eligibility and real-data scoring | COMPLETE — documented negative | FMDV cannot reach SC on three independent grounds; 2 strand defects found and fixed |
| 2 | Containers and reproducibility | COMPLETE | 11/11 images build; docker profile runs the pipeline end to end; 8 defects fixed |
| 3 | Orchestrate the full chain | COMPLETE | 14 processes, all reachable; Nextflow now reaches scores and a report card |
| 4 | Production hardening of the service | NOT STARTED | OpenAccessBackend is still the default |
| 5 | Second and third pathogens | NOT STARTED — PROMOTED, see below | 4 scaffold configs exist |
| 6 | Surveillance layer completeness | NOT STARTED | calibration on real windowed data |
| 7 | Validation and calibration | NOT STARTED | synthetic only so far |
| 8 | Deployment and release | NOT STARTED | no registry push, no TLS |

RECOMMENDED REORDERING  Phase 5 should run next, ahead of Phase 4. Phase 1 established that FMDV's genome contains no canonical G4 motif on either strand, so the central hypothesis cannot be tested on it at all. Every later phase is currently validating machinery against synthetic data for want of a corpus that can exercise it. LSDV — a ~150 kb GC-rich dsDNA poxvirus — would answer the scientific question. Deployment hardening would not.

## Phase 0 — Framework analysis and core build   ✅ COMPLETE

Exit criteria met and measured.

| Delivered | Evidence |
| --- | --- |
| Library implementing the full scientific chain | 70 modules, 13 packages, 9,426 lines |
| Test suite with an enforced coverage gate | 826 cases, 91% coverage, floor 85% |
| Fail-closed gating | `g4watch score -p fmdv` exits 3; asserted in CI |
| Web workstation | 7 modes, 10 linked visualisations, 6 WCAG-AA skins |
| Tip-state annotation of a real corpus | 840/840 FMDV genomes annotated |
| Five pathogen configs | fmdv provisioned; lsdv, pprv, ndv, csfv as scaffolds |

## Phase 1 — Atlas eligibility and real-data scoring   ✅ COMPLETE (negative)

Outcome: a documented negative for FMDV, which Step 1.3 explicitly allowed for, plus two software defects that would have corrupted every future pathogen.

### The finding

| Barrier | Observed | SC requires |
| --- | --- | --- |
| Concordant tools | 1 — the canonical 4-tract motif occurs 0 times in the genome, on EITHER strand | ≥ 2 |
| Conservation | 18.2 – 44.4%, phylogenetically corrected | ≥ 85% |
| ¦G4Hunter¦ | 0.879 – 1.327 | ≥ 1.5 |

FMDV has 93 forward and 113 reverse G≥3 runs, so G-tracts are abundant — they are simply never in canonical spacing. The detector fires on a positive control. This is biology, and no amount of Atlas rebuilding changes it.

### Defects fixed

| ID | Defect | Consequence |
| --- | --- | --- |
| D-7 | pattern_motif scanned only one strand | A minus-strand G4 could never gain a second tool, so concordance was structurally impossible for one whole strand |
| D-8 | confidence compared the SIGNED G4Hunter score | The sign is the STRAND. A locus at −2.5 with 2 tools and 95% conservation was WC; +2.5 on identical evidence was SC |

WHAT WAS NOT DONE, DELIBERATELY  The SC threshold was not lowered. Two of the three barriers are not threshold questions at all — a second tool cannot fire, and conservation is a property of the data.

## Phase 2 — Containers and reproducibility   ✅ COMPLETE

All 11 images build. The docker profile completes the pipeline end to end: 8 processes, 77 windows scored, authoritative, CUSUM alarm at 1994 — identical to the host run.

### Eight defects that only building could find

| # | Defect | Why it was invisible |
| --- | --- | --- |
| 1 | alignment pinned mafft=7.520-1; bookworm ships 7.505-1 | The image had never been built |
| 2 | r-base tracks Debian unstable; apt-get update conflicts openssl | Same |
| 3 | g4prediction built OK with NO pqsfinder in it | BiocManager::install only warns on failure. Root cause: missing zlib1g-dev |
| 4 | web-db / web-proxy COPY from web/ with containers/ as context | Never built |
| 5 | ENTRYPOINT ["g4watch"] made the docker profile unusable | Nextflow runs /bin/bash .command.run, which became `g4watch /bin/bash` |
| 6 | procps missing — Nextflow's wrapper runs ps | Wrapper aborts BEFORE the task; shows as exit 1 with no output |
| 7 | config_dir() resolved relative to the installed package | Container reported a different reason for the same closed gate |
| 8 | scripts_dir() likewise — Stage 4 could not find its R script | Stage exits 0, so Nextflow reported a missing OUTPUT, not a missing script |

### Also delivered

PhiPack source vendored at vendor/phipack-src/ and built from there — no git clone at build time. It is mandatory for every pathogen, so a pinned GitHub clone was a single point of failure for the whole gate.

make containers builds all 11 in dependency order (was 6, with no guarantee core came first).

IMAGE_DIGESTS.tsv records the local image id AND the registry digest separately — only the latter is immutable, and it reads 'not pushed' until a release publishes.

76 container tests; runtime ones skip without a Docker daemon. CI containers job builds everything and fails on an unbuilt image.

## Phase 3 — Orchestrate the full chain   ✅ COMPLETE

Before this, `nextflow run workflow/main.nf --pathogen X` ran 7 processes, reported the gate, and produced no surveillance score and no report card for ANY pathogen, however open its gate. The DAG looked complete and was not.

| Added | Runs |
| --- | --- |
| SURVEILLANCE_SCORING | g4watch stage5 — 7 terms, weights, M3/M4, CUSUM/EWMA, D.H3, M1–M4 |
| REPORT_CARD | the 12-section card; a closed gate still produces one, via a placeholder |
| DH3_TEST | D.H3 as its own artifact |
| CALL_VARIANTS | wired in — was defined but never called |
| ACQUISITION | named entry workflow so FETCH_CORPUS is reachable |
| g4watch variants | new pathogen-agnostic Stage 3; the old process invoked an FMDV-only script |

Verified on both branches: open gate (synthetic) produces 77 scored windows; closed gate (FMDV) produces no stage5.json but still builds a card whose score sections are blocked with a stated reason. tests/workflow/test_orchestration.py guards it — every process reachable, every g4watch command a process invokes actually exists, every param declared.

## Phase 5 — Second and third pathogens   ⭐ RECOMMENDED NEXT

Goal: give the hypothesis a corpus that can actually test it, and prove the framework is not FMDV-shaped.

| Task | Output |
| --- | --- |
| Complete lsdv.yaml and pprv.yaml | Reference, CDS bounds, lineage field, thresholds, clock prior |
| Acquire corpora and run acquisition → D.H1 | Ledger rows for both |
| Check the Atlas actually contains canonical motifs | The Phase 1 check, applied before investing in a full run |
| Record whatever verdict results | INSUFFICIENT_DATA is a result |
| Handle the LSDV scale difference | ~150 kb dsDNA vs 8.2 kb ssRNA; reserve HPC time |
| Write zero Python | If a pathogen needs code, that is an abstraction defect |

Exit criteria: three pathogens have a ledger entry produced by the same unmodified pipeline, and at least one has an Atlas containing a scoring-eligible locus.

## Phase 4 — Production hardening of the service

Goal: make the read-only service deployable and keep the console unreachable.

| Task | Output |
| --- | --- |
| Replace OpenAccessBackend with an enforced backend | No unauthenticated route on web.backend |
| Configure TLS and HSTS; add rate limiting | TLS-terminated deployment |
| Persist job history | An audit that survives a restart |
| Prometheus metrics endpoint | Scrapeable metrics |
| CI assertion that web.runner cannot bind a non-loopback address | Binding enforced by test |

DECISION REQUIRED FIRST  The authentication mechanism depends on institutional identity infrastructure — see 10_open_questions Q3.2.

## Phase 6 — Surveillance layer completeness

| Task | Output |
| --- | --- |
| Calibrate CUSUM/EWMA on real windowed data | Block bootstrap reflecting real autocorrelation |
| Report achieved ARL against nominal | A stated false-alarm rate |
| Complete M1–M4 on real corpora | LRT for nested pairs, AUC/AIC for M3 vs M2 |
| Surface the annotation report in the card | A reader sees term saturation without re-running Stage 5 |

## Phase 7 — Validation and calibration

Goal: establish whether the composite score means anything. Designed to be able to return 'no'.

| Task | Output |
| --- | --- |
| Temporal holdout: fit early, evaluate later | Honest discrimination estimate |
| Calibration curve and Brier score | Whether the score is calibrated, not just ranked |
| Bootstrap confidence intervals on every weight | Intervals beside every coefficient |
| Negative controls: shuffled labels | Signal must vanish |
| Sensitivity over window width, baseline length, threshold | Which parameters the conclusions depend on |

THIS PHASE MAY PRODUCE A NEGATIVE RESULT  A well-run validation can show the score does not discriminate. That is a finding and must be published as one. It is written into the roadmap so it cannot later be treated as a project failure — as Phase 1 already demonstrated in practice.

## Phase 8 — Deployment and release

| Task | Output |
| --- | --- |
| Push images to a registry | Real registry digests replace 'not pushed' in IMAGE_DIGESTS.tsv |
| Pin nextflow.config to digests rather than tags | A rebuilt upstream image cannot change a result |
| Deploy the compose stack to staging | proxy + read-only service + db + artifact volume |
| Back up the ledger; test a restore | A restore that does not rewrite history |
| Accessibility pass in CI | WCAG AA enforced on every push |
| Tag 1.0.0 | Images by digest, sdist and wheel, provenance record |

OPEN ITEM CARRIED FROM PHASE 2  nextflow.config still references images by TAG, not digest, and no image has been pushed. The architecture calls for digest pinning; it cannot be done until a registry push exists. This is stated rather than quietly left as done.

## Milestone Summary

| Milestone | Phase | State |
| --- | --- | --- |
| Core scientific chain implemented and tested | 0 | DONE |
| Atlas eligibility question answered | 1 | DONE — negative for FMDV |
| Reproducible environments | 2 | DONE — docker profile runs end to end |
| One-command full run producing results | 3 | DONE |
| A corpus that can test the hypothesis | 5 | NEXT |
| Safely deployable | 4 | pending |
| Defensible surveillance layer | 6 | pending |
| Honest validation | 7 | pending |
| Released | 8 | pending |