# G4-WATCH

# Open Questions and Ambiguities

Status: Items requiring ICAR-NIVEDI scientific or technical confirmation
Purpose: Each item states the question, the default assumption if it goes unanswered, and what breaks if the default is wrong
Repository state: commit 17d6484 on main · 4 September 2026
Provenance tags: [MEASURED] read from the repository at generation time · [EXTRACTED] from Concept Paper v2 / Research Framework · [ENGINEERING RECOMMENDATION] a design decision for this build.

## Classification

Each item is classified as:

| Category | Meaning |
| --- | --- |
| 🔴 Blocking | Cannot proceed to the relevant phase without an answer |
| 🟡 Important | Affects design quality; can proceed on a documented assumption |
| 🟢 Deferrable | Can be decided during implementation with low rework cost |

## 1. Scientific Decisions

### Q1.1 🔴 Atlas structural-confidence thresholds

Question: the SC operating point (≥2 concordant tools, G4Hunter ≥1.5, conservation ≥85%) was carried forward from Revision 1 and has never been re-derived for this cross-species application. Should it be recalibrated by ROC against real data, and who signs off?

| Aspect | Detail |
| --- | --- |
| Why it is blocking | All four FMDV loci are WC under the current threshold, so no locus is scoring-eligible and no authoritative real-data score is possible |
| Default if unanswered | Keep the threshold; report that the FMDV Atlas cannot support scoring. This is a defensible negative finding |
| What must NOT happen | Lowering the threshold until loci appear. That would make the eligibility rule decorative |
| Who decides | A scientist, not an engineer. Phase 1 Step 1.2 |

### Q1.2 🔴 Is the FMDV Atlas the right Atlas?

Question: the current Atlas was built by scanning a single reference genome (AY593823.1). Should it be rebuilt from the 840-genome alignment so conservation is measured rather than assumed?

| Aspect | Detail |
| --- | --- |
| Evidence | conservation_pct_phylo currently reads 18–44%, which is what you would expect from a single-genome scan with no phylogenetic input |
| Impact | A multi-genome Atlas is the most likely route to a genuinely SC locus |
| Default if unanswered | Rebuild from the alignment in Phase 1; it cannot make the Atlas worse |
| Cost | Low — scripts/python/build_atlas_fmdv_multigenome.py already exists |

### Q1.3 🟡 Serotype C exclusion

Question: FMDV serotype C has 8 genomes and has not circulated since 2004. Excluding it lets the remaining 839 genomes clear the per-lineage floor. Is that exclusion scientifically acceptable?

| Aspect | Detail |
| --- | --- |
| Argument for | A lineage that no longer circulates cannot be the subject of early warning, and carrying it blocks analysis of everything that does |
| Argument against | Any exclusion is a choice that changes what every downstream number means |
| Current handling | corpus.exclude_lineages in the config, unioned with any CLI flag, and recorded alongside the result |
| Default if unanswered | Do not exclude. Report INSUFFICIENT_DATA |

### Q1.4 🟡 Outcome definition

Question: an expansion is currently a ≥0.10 lineage frequency rise read 2 windows ahead. Are those the right values for livestock virus surveillance?

| Aspect | Detail |
| --- | --- |
| Why it matters | This single definition determines every label the model is fitted against |
| Known limitation | Frequency is sampling share, not incidence. A rise may reflect a sequencing campaign, not transmission |
| Default if unanswered | Keep 0.10 / t+2 and report the sensitivity analysis across both in Phase 7 |

### Q1.5 🟡 What counts as a novel G4 gain

Question: G4G currently counts a genome as a carrier if G4Hunter predicts a hit absent from both the reference and the Atlas. On the real FMDV corpus that is 96% of genomes.

| Aspect | Detail |
| --- | --- |
| Observed | 805 of 840 genomes carry a 'novel' prediction — the term is saturated and cannot discriminate |
| Likely cause | A single reference genome standing in for a diverse corpus makes ordinary variation look novel |
| Options | Define novelty against a corpus consensus rather than one reference; or raise the prediction threshold for gains; or drop G4G |
| Current handling | The annotator reports saturation explicitly rather than letting the term be fitted quietly |
| Default if unanswered | Report the saturation and exclude G4G from interpretation |

### Q1.6 🟢 Severity weighting of disruption

Question: Concept Paper §5.1 describes complete/partial/loop-only severity weighting. It is not implemented, because it needs a per-locus G-tetrad and loop-position breakdown that only exists for loci with two-tool concordance — and no FMDV locus has that.

| Aspect | Detail |
| --- | --- |
| Default if unanswered | Binary-plus-unknown classification, as now. Deferred until a concordant locus exists to test against |
| Rationale | Applying severity weights speculatively, without structural data to weight against, would add a free parameter with no evidence behind it |

## 2. Data and Corpora

### Q2.1 🔴 Which pathogens, in what order?

Question: five configs exist. Only FMDV is provisioned. Which of LSDV, PPRV, NDV and CSFV should Phase 5 provision, and is public sequence data sufficient for each?

| Aspect | Detail |
| --- | --- |
| Default if unanswered | LSDV and PPRV, on the roadmap's assumption |
| Risk | LSDV is ~150 kb dsDNA — roughly an order of magnitude more compute per genome than FMDV. HPC time must be reserved before starting |
| Precondition | Each needs a reference accession, CDS bounds read from the GenBank record, and a lineage field that public metadata actually populates |

### Q2.2 🟡 Metadata quality floor

Question: the Appendix C floor requires ≥90% metadata completeness. Public livestock virus metadata is frequently worse than that. Is the floor negotiable per pathogen?

| Aspect | Detail |
| --- | --- |
| Current answer | No. The floor is deliberately not configurable, so it cannot be bypassed |
| Consequence | Some pathogens will never clear it and will report INSUFFICIENT_DATA permanently |
| Default if unanswered | Keep the floor. Report INSUFFICIENT_DATA as a result |

### Q2.3 🟢 Corpus refresh cadence

Question: how often should corpora be re-fetched from NCBI, and does a refresh invalidate a recorded D.H1 verdict?

| Aspect | Detail |
| --- | --- |
| Design already in place | The gate takes the LATEST ledger row per (pathogen, locus), so a later run downgrading a verdict correctly closes the gate |
| Default if unanswered | Quarterly refresh; every refresh re-runs D.H1 and appends |

## 3. Infrastructure and Deployment

### Q3.1 🔴 Deployment target

Question: where does the read-only service run, and who administers it?

| Aspect | Detail |
| --- | --- |
| Default if unanswered | Institutional VPN-only staging; no public deployment |
| Hard constraint | The operator console runs subprocesses and has no authentication. It binds 127.0.0.1 and must never be exposed. Only web.backend is publishable |
| Blocking for | Phase 4 and Phase 8 |

### Q3.2 🟡 Authentication mechanism

Question: what identity system should the read-only service use? The default backend is OpenAccessBackend, which is no authentication at all.

| Aspect | Detail |
| --- | --- |
| Options | Institutional SSO / LDAP · a LocalUserBackend (already stubbed) · IP allowlist at the proxy |
| Default if unanswered | LocalUserBackend plus proxy IP allowlist, VPN only |
| Blocking for | Phase 4 |

### Q3.3 🟡 HPC availability

Question: is a SLURM cluster available, with what queue limits and what wall-clock ceiling?

| Aspect | Detail |
| --- | --- |
| Default if unanswered | Single workstation, local executor. Sufficient for FMDV; not for LSDV |
| Profiles already present | slurm, awsbatch, singularity |

### Q3.4 🟢 Storage and backup

Question: where does the artifact volume live, and where is the ledger backed up?

| Aspect | Detail |
| --- | --- |
| Measured | 116M data today, of which the ledger is kilobytes |
| Requirement | The ledger must be backed up independently of regenerable artifacts, and a restore must never silently rewrite history |
| Default if unanswered | Institutional file share plus the git repository for the ledger |

## 4. Validation and Publication

### Q4.1 🔴 What happens if the score does not discriminate?

Question: Phase 7 is designed to be able to return a negative. Is the team prepared to publish a negative result?

| Aspect | Detail |
| --- | --- |
| Why it must be settled in advance | A validation whose acceptable outcomes are decided after seeing the result is not a validation |
| Default if unanswered | Publish the negative. The framework's value is the method and the gate, not a guaranteed positive |
| Design support | The gate and the three-verdict vocabulary already make a null reportable rather than embarrassing |

### Q4.2 🟡 Benchmark and comparison

Question: is there an external dataset with known lineage-expansion events against which the score can be benchmarked, and what is the comparator method?

| Aspect | Detail |
| --- | --- |
| Current comparator | M2 — the conventional-terms-only model. That is an internal baseline, not an external one |
| Default if unanswered | Report M4 vs M2 only, and state plainly that no external benchmark was used |

### Q4.3 🟢 Publication and resource mapping

Question: is the G4 Reference Atlas intended to become a citable public resource, and if so under what versioning and licence?

| Aspect | Detail |
| --- | --- |
| Design support | Atlas records already carry atlas_version, evidence_note and two-axis confidence, which is what a public resource needs |
| Default if unanswered | Internal versioned artifact; not published |

## 5. Team and Process

### Q5.1 🟡 Who owns the scientific thresholds?

Question: several parameters are scientific decisions living in config. Who is authorised to change them, and does a change require re-running D.H1?

| Aspect | Detail |
| --- | --- |
| Affected | SC eligibility, G4Hunter window/threshold, outcome threshold and horizon, window width |
| Default if unanswered | Any change to these requires a documented revision-log entry and a re-run; the ledger will record the new verdict |

### Q5.2 🟢 Team size and review cadence

Question: how many engineers, and is there a scientific reviewer for gate-related changes?

| Aspect | Detail |
| --- | --- |
| Default if unanswered | One engineer; scientific review required for any change touching validation/ or the Appendix C floor |

## Summary: Blocking Items

| # | Question | Blocks | Default if unanswered |
| --- | --- | --- | --- |
| Q1.1 | Atlas structural-confidence thresholds | Phase 1 | Keep the threshold; report a documented negative |
| Q1.2 | Rebuild the Atlas from the alignment? | Phase 1 | Rebuild; it cannot make the Atlas worse |
| Q2.1 | Which pathogens, in what order | Phase 5 | LSDV and PPRV |
| Q3.1 | Deployment target and administrator | Phases 4, 8 | VPN-only staging; no public deployment |
| Q4.1 | Willingness to publish a negative result | Phase 7 | Publish it |

THE SHORTEST USEFUL SUMMARY  Four of the five blocking items are scientific, not technical. The engineering is ahead of the science in one specific place: the machinery to score a corpus is complete and tested, while the Atlas that would feed it does not yet contain a locus strong enough to qualify. That gap closes by improving the Atlas or by accepting a negative — never by relaxing the rule that created it.