G4-WATCH

Production Architecture Design

Deployment topology · technology stack · CI/CD · eight-sprint delivery plan
ICAR-NIVEDI  ·  g4watch 1.0.0  ·  3 September 2026

Every current-state figure in this document was measured from the repository at generation time rather than recalled, so the design cannot drift from the system it describes.

1.  Executive summary

G4-WATCH is a genomic surveillance framework for livestock viruses. It is presently a rigorously engineered hypothesis-testing pipeline with a partially built surveillance layer. This document specifies the target production architecture and the work to reach it.

| Dimension | Today | Target | Sprint |
| --- | --- | --- | --- |
| Test coverage | 659 tests, 94% | maintained ≥85% gate | ongoing |
| Orchestration | 11 Nextflow processes, acquisition → D.H1 | 16 processes, acquisition → report card | S3 |
| Container images | 11 defined, 0 built | 11 built, digest-pinned, in GHCR | S2 |
| External tools | absent on host | supplied by containers | S2 |
| Real-data scoring | blocked: 0 of 840 genomes carry G4 tip states | scoring reachable on real corpora | S1 |
| Pathogens | 1 of 5 provisioned | 3 of 5 (FMDV, LSDV, PPRV) | S5 |
| Score validation | none | holdout, calibration, intervals | S7 |
| Deployment | two local uvicorn processes | compose stack behind nginx | S8 |

CRITICAL  Two defects block production and both are structural rather than cosmetic. First, the surveillance metric layer cannot compute four of its seven terms on any real corpus because no genome carries a G4 tip state. Second, the operator console runs subprocesses and has no authentication; it must never be bound to a public interface. Sprints 1 and 8 address these respectively.

2.  Deployment topology

Three environments. The distinction that matters is not size but exposure: exactly one component is safe to publish.

┌─────────────────────────────┐
   Public / institutional │      nginx  (web-proxy)     │  TLS termination, rate limit
   network                └──────────────┬──────────────┘
                                         │ 127.0.0.1:8000
                          ┌──────────────▼──────────────┐
                          │  READ-ONLY SERVICE          │  web.backend.app
                          │  · never runs a stage       │  FastAPI + uvicorn
                          │  · never writes the ledger  │  AuthBackend required
                          └──────────────┬──────────────┘
                                         │ read only
   ─────────────────────────────────────────────────────────────────────────
   Trusted host only      ┌──────────────▼──────────────┐
   (127.0.0.1, no route)  │  ARTIFACT STORE  (volume)   │  data/ · results/ · ledger
                          └──────────────┬──────────────┘
                                         │ read + write
                          ┌──────────────▼──────────────┐
                          │  OPERATOR CONSOLE           │  web.runner.app
                          │  · launches pipeline stages │  NO AUTH — localhost only
                          │  · whitelisted argv, no sh  │  127.0.0.1:8010
                          └──────────────┬──────────────┘
                                         │ subprocess
                          ┌──────────────▼──────────────┐
                          │  NEXTFLOW EXECUTOR          │  local · slurm · awsbatch
                          │  11 → 16 containerised procs│
                          └─────────────────────────────┘

| Environment | Purpose | Exposure | Executor |
| --- | --- | --- | --- |
| Development | single workstation, demo corpus | localhost only | local |
| Staging | full pipeline on real corpora, pre-release validation | institutional VPN | slurm or local |
| Production | published read-only results; runs performed on the trusted host | read-only service public; console never | slurm / awsbatch |

3.  Component architecture

Four layers with one rule: dependencies point inward. The library knows nothing about the service; the service knows nothing about the browser.

DESIGN RULE  A violation of this cost a real defect: the CLI imported web.workstation, and the installed console script failed outside the repository root with ModuleNotFoundError: No module named 'web'. Corpus loading was moved into g4watch/io/corpus.py so the library is self-contained.

| Layer | Component | Responsibility | May depend on |
| --- | --- | --- | --- |
| Presentation | app.html · g4.js · 5 skins | Seven-mode workstation, ten linked visualisations, no build step | service (HTTP only) |
| Service | web/runner | Job execution, whitelisted argv, SIGSTOP/SIGCONT, SSE log streaming, telemetry | library |
| Service | web/workstation | Dataset payload, genome tracks, ordination, synthetic demo corpus | library |
| Service | web/backend | Read-only public service; structurally cannot run a stage | library |
| Library | g4watch/ | 55 modules: QC, prediction, atlas, phylo, metrics, scoring, validation, reporting | nothing in this repo |
| Orchestration | workflow/ | Nextflow DSL2, container directives, retry, resume | library via CLI |

4.  Technology stack

| Layer | Technology | Pin | Rationale |
| --- | --- | --- | --- |
| Language | Python | >=3.11 | Typing style used throughout requires it |
| Numerics | numpy | >=1.26,<3 | Vectorised alignment column statistics over 848x8206 matrices |
| Statistics | scipy | >=1.11,<2 | Fisher exact, logistic fitting, eigendecomposition for MDS |
| Bio I/O | biopython | >=1.83,<2 | Newick and GenBank parsing |
| Config | pyyaml | >=6.0,<7 | One YAML per pathogen; every scientific parameter lives there |
| Service | FastAPI + uvicorn | current | Async required for SSE log streaming; Pydantic validates every body |
| Telemetry | psutil | 5.9 | Real host CPU, memory, disk |
| Frontend | vanilla JS + SVG + Canvas | no build | Must run from a plain uvicorn process on an offline host |
| Orchestration | Nextflow DSL2 | >=23 | Channel dependencies, retry, -resume, per-process containers |
| Containers | Docker | 11 images | One image per tool family; environments pinned independently |
| Alignment | MAFFT | --auto --keeplength | Reference-anchored so coordinates stay comparable |
| Phylogeny | IQ-TREE2 | GTR+F+I+G4, 1000 UFBoot | ML tree |
| Dating | TreeTime | current | Rooting and time-scaling |
| Recombination | PhiPack | pinned commit | No package or tarball exists; built from a fixed SHA |
| Ancestral states | R + ape | 5.7 | Required Stage 2 output consumed directly by Stage 4 |
| Testing | pytest + coverage | >=7.4 | 85% gate enforced in CI, currently 94% |
| Linting | ruff | >=0.4 | Replaces flake8, isort and black |
| CI | GitHub Actions | 5 jobs | Matrix over Python 3.11 and 3.12 |
| Reverse proxy | nginx | current | TLS termination for the read-only service |
| Database | PostgreSQL | optional | Deployment only; the ledger itself is an append-only TSV |

5.  Container topology

Eleven images are defined and none has been built. Building them in CI is the only way to know they still build, and it converts IMAGE_DIGESTS.tsv from a file recording "not built" into a genuine provenance record.

| Image | Contents | Consumed by |
| --- | --- | --- |
| g4watch/core | Python 3.12, the package, numpy/scipy/biopython | Stages 0, 1, 3, 4.5, 5, 6 |
| g4watch/acquisition | NCBI fetch tooling | corpus acquisition |
| g4watch/alignment | MAFFT | Stage 1 |
| g4watch/phylogenetics | IQ-TREE2, TreeTime, R + ape | Stage 2 |
| g4watch/g4prediction | G4Hunter and second-algorithm dependencies | Stage 0 |
| g4watch/variants | variant calling | Stage 3 |
| g4watch/selection | selection analysis | Stage 4 |
| g4watch/statistics | PhiPack at its pinned commit | Stage 1.5 |
| g4watch/web-backend | FastAPI, uvicorn, the package | read-only service |
| g4watch/web-proxy | nginx | deployment |
| g4watch/web-db | PostgreSQL | deployment |

Images are referenced by digest in nextflow.config, never by tag, so a rebuilt upstream image cannot silently change a scientific result.

6.  Data architecture

| Artifact | Size (FMDV) | Written by | Retention |
| --- | --- | --- | --- |
| Corpus FASTA | 9 MB | acquisition | permanent, immutable |
| Metadata TSV | 100 KB | acquisition | permanent, immutable |
| Aligned FASTA | 6 MB | Stage 1 | regenerable |
| ML distance matrix | 6 MB | Stage 2 | regenerable |
| Rooted tree + ASR | 80 KB | Stage 2 | regenerable |
| G4 Reference Atlas | 20 KB | Stage 0 | versioned, permanent |
| Testing ledger | 1 KB | Stage 4.5 | APPEND-ONLY, permanent, backed up |
| Report cards | 200 KB | Stage 6 | versioned |
| Total data/ | 116 MB | — | — |

INTEGRITY  The testing ledger is the system's record of what was tested and what the verdict was. It is append-only by design and the D.H1 gate reads it rather than trusting a configuration flag. It must be backed up independently of regenerable artifacts, and a restore must never silently rewrite history.

7.  Security architecture

MUST NOT BE EXPOSED  The operator console launches pipeline subprocesses and has no authentication. It binds to 127.0.0.1:8010 and must remain so. The read-only service is the only publishable component, and its default AuthBackend is OpenAccessBackend — that must be replaced before any deployment beyond a trusted network.

| Control | Status | Detail |
| --- | --- | --- |
| Command whitelist | implemented | Every stage is a declared entry with typed options; argv built explicitly, passed to create_subprocess_exec. No shell anywhere. |
| Path confinement | implemented | Every user-supplied path is resolved and must fall inside the repository; verified by test. |
| Injection resistance | implemented | Verified over HTTP: arbitrary command 400, injected pathogen 400, path escape 400. |
| Process isolation | implemented | start_new_session; signals sent to the process group. |
| Console binding | implemented | 127.0.0.1 only, unlike the read-only service on 0.0.0.0. |
| Read-only guarantee | implemented | web.backend never runs a stage and never writes the ledger. |
| Authentication | NOT IMPLEMENTED | OpenAccessBackend is the default; LocalUserBackend exists but is not wired. Required before deployment. |
| TLS | NOT CONFIGURED | nginx.conf present; certificates and HSTS not configured. |
| Audit logging | PARTIAL | Job history is in-memory and session-scoped; not persisted. |
| Secrets management | NOT REQUIRED YET | No credentials in the system today. Needed when NCBI API keys are introduced. |

8.  CI/CD pipeline

Current — five jobs on every push and pull request

| Job | Runs | Gate |
| --- | --- | --- |
| test | pytest, matrix 3.11/3.12, R+ape installed, PhiPack built at its pinned commit | coverage >=85%, enforced |
| lint | ruff check g4watch tests web | zero findings |
| non-circularity | ground-truth lint, then writes a deliberately circular file and asserts rejection | a lint never seen to fail is not known to work |
| workflow | Nextflow compiles; a run without --pathogen must fail | non-zero exit |
| gate-invariant | g4watch score -p fmdv | must exit 3 |

Target — four jobs added

| Job | Purpose | Sprint |
| --- | --- | --- |
| containers | Build all 11 images, record real digests | S2 |
| smoke-e2e | Demo corpus through stage5 and report-card | S3 |
| typecheck | mypy over g4watch/ | S3 |
| accessibility | Contrast audit of every skin against WCAG AA | S8 |

Release, on tag

Build and push all images to GHCR, referenced by digest

Publish IMAGE_DIGESTS.tsv as a release asset

Build sdist and wheel

Attach the provenance record: git commit, tool versions, pathogen configs

A release is reproducible from the triple (commit, config, accession list) alone

9.  Observability and operations

| Concern | Mechanism | Status |
| --- | --- | --- |
| Host telemetry | psutil: CPU, load, memory, disk, threads | implemented |
| Job state | queued / running / paused / succeeded / gate_closed / failed / cancelled | implemented |
| Live logs | Server-sent events, line by line with stream markers | implemented |
| Execution control | SIGSTOP pause, SIGCONT resume, SIGTERM stop, SIGKILL force | implemented, OS-verified |
| Provenance endpoint | git commit, resolved tool paths, parameters | implemented |
| Nextflow reporting | trace, timeline, DAG per run | implemented |
| Persistent audit log | job history survives a restart | NOT IMPLEMENTED |
| Metrics export | Prometheus endpoint | NOT IMPLEMENTED |
| Alerting | run failure notification | NOT IMPLEMENTED |

10.  Compute and scaling

| Profile | Executor | Suitable for | Notes |
| --- | --- | --- | --- |
| standard | local | development, demo corpus | default |
| docker | local + containers | any host without the tools | target for S2 |
| singularity | HPC | institutional clusters without Docker | present |
| slurm | HPC scheduler | full corpora, multi-pathogen | present |
| awsbatch | cloud | burst capacity | present |
| conda_free | local | CI; no package manager at run time | used by CI |
| test | local | minimal smoke run | present |

Dominant costs are Stage 1 alignment (MAFFT over the corpus) and Stage 2 phylogenetics (IQ-TREE with 1000 bootstraps). Both are single-pathogen parallel and scale by adding pathogens, not by splitting one. LSDV at ~150 kb will cost substantially more per genome than FMDV at 8.2 kb.

11.  Sprint plan

Eight sprints, two weeks each, sixteen weeks. The ordering is not arbitrary: Sprint 1 comes first because until it lands, no sprint after it can be tested on real data.

Sprint 1 · Close the real-data break   (weeks 1–2)

Goal.  Make scoring reachable on a real corpus. Nothing downstream can be validated until this lands.

Wire the variant caller and tip-state classifier into g4watch/io/corpus.load_samples so that Sample.states is populated from the alignment rather than left empty

Populate g4_mutations and total_mutations per genome; four of the seven G.2 terms depend on them

Move exclude_lineages from a CLI flag into the pathogen YAML, and record any exclusion in the result payload

Re-run stage5 on the real FMDV corpus and record how many windows normalise and score

DONE WHEN  On the real FMDV corpus, more than zero windows normalise and more than zero are scored. Today the numbers are 0 of 840 samples with tip states, 25 of 92 windows usable, 0 scored.

Risk.  Tip-state classification on real alignment columns may prove noisier than on synthetic data. Budget for a threshold-calibration task inside the sprint.

Sprint 2 · Containers and reproducibility   (weeks 3–4)

Goal.  Turn eleven Dockerfiles into eleven images that CI proves still build.

Build all 11 images; fix whatever has bit-rotted

Push to GHCR and record real digests in IMAGE_DIGESTS.tsv, replacing the not-built placeholders

Reference images by digest in nextflow.config, never by tag

Add the containers job to CI

Verify a full run on a host with no MAFFT, IQ-TREE or TreeTime installed

DONE WHEN  docker profile completes an end-to-end run on a clean host and IMAGE_DIGESTS.tsv contains real digests.

Risk.  PhiPack builds from a pinned commit with no package or tarball; if that source moves, vendor it.

Sprint 3 · Orchestrate the new stages   (weeks 5–6)

Goal.  The six modules built after the audit are reachable only from the CLI. Bring them into Nextflow.

Add processes for surveillance_metrics, lineage_outcomes, clade_growth, dh3, stage5_driver and report_card

Wire channel dependencies so the D.H1 gate remains upstream of every scored output

Add the smoke-e2e CI job: demo corpus through stage5 and report-card

Add mypy to CI

DONE WHEN  nextflow run main.nf --pathogen fmdv produces a report card, and -resume skips completed work.

Sprint 4 · Production hardening of the service   (weeks 7–8)

Goal.  Make the read-only service deployable and keep the console unreachable.

Replace OpenAccessBackend with an enforced backend on web.backend; no unauthenticated route

Configure TLS and HSTS in nginx.conf; add rate limiting

Persist job history so an audit survives a restart

Add a Prometheus metrics endpoint

Assert in CI that web.runner cannot bind a non-loopback address

DONE WHEN  The read-only service passes an unauthenticated-access test suite and the console binding is CI-enforced.

Risk.  Authentication choice depends on institutional identity infrastructure; confirm with ICAR-NIVEDI IT before building.

Sprint 5 · Second and third pathogens   (weeks 9–10)

Goal.  Prove the framework is not FMDV-shaped by provisioning LSDV and PPRV.

Complete lsdv.yaml and pprv.yaml: reference, gene coordinates, lineage field, generation time, clock prior

Run acquisition through D.H1 for both

Record each verdict in the ledger whatever it is; INSUFFICIENT_DATA is a result

Handle the LSDV scale difference: ~150 kb against FMDV's 8.2 kb

DONE WHEN  Three pathogens have a ledger entry produced by the same unmodified pipeline.

Risk.  LSDV is a large dsDNA genome; alignment and phylogenetics costs are an order of magnitude higher. Reserve HPC time.

Sprint 6 · Surveillance layer completeness   (weeks 11–12)

Goal.  Make the early-warning layer defensible rather than merely implemented.

Calibrate CUSUM and EWMA on real windowed data; the moving-block bootstrap must reflect real autocorrelation

Report achieved ARL against the nominal target

Complete M1–M4 comparison on real corpora with LRT for nested pairs and AUC/AIC for M3 against M2

Ensure every blocked section of the report card names the check that blocked it

DONE WHEN  A report card on real data carries either a scored result or a named reason it is blocked, with no silent gaps.

Sprint 7 · Validation and calibration   (weeks 13–14)

Goal.  Establish whether the composite score means anything.

Temporal holdout: fit on early windows, evaluate on later ones, never the reverse

Calibration curve and Brier score for the composite

Bootstrap confidence intervals on every reported weight

Negative controls: shuffled labels must not produce signal

Sensitivity analysis over window width, baseline length and the outcome threshold

DONE WHEN  A validation report states the score's discrimination and calibration with intervals, and the sensitivity analysis shows which parameters the conclusions actually depend on.

Risk.  A well-run validation may show the score does not discriminate. That is a finding and must be published as one.

Sprint 8 · Deployment and release   (weeks 15–16)

Goal.  Ship it.

Deploy the compose stack to staging: proxy, read-only service, database, artifact volume

Back up the testing ledger independently of regenerable artifacts; test a restore

Configure alerting on run failure

Accessibility pass: WCAG AA contrast across all five skins, added to CI

Tag 1.0.0; publish images by digest, sdist and wheel, and the provenance record

DONE WHEN  A release is reproducible on a clean host from the triple (commit, config, accession list) alone.

12.  Risk register

| Risk | Impact | L | Mitigation |
| --- | --- | --- | --- |
| Tip-state classification is noisier on real alignments than on synthetic data | Sprint 1 slips and every later sprint slips with it | M | Calibrate thresholds against manually curated positions; budget the task inside Sprint 1 |
| The composite score does not discriminate under holdout | The central claim of the framework is unsupported | M | Sprint 7 is designed to find this out early and honestly; a negative result is publishable |
| The console is exposed to a network | Remote command execution on the analysis host | L | 127.0.0.1 binding, whitelist-only argv, no shell; CI assertion added in Sprint 4 |
| The ledger is lost or rewritten | Provenance for every scientific claim is destroyed | L | Append-only by design; independent backup and a tested restore in Sprint 8 |
| PhiPack's pinned commit becomes unreachable | Recombination screening cannot be rebuilt | M | Vendor the source into the repository during Sprint 2 |
| LSDV compute cost exceeds available capacity | Sprint 5 delivers one pathogen instead of two | M | slurm and awsbatch profiles already exist; reserve HPC time in advance |
| Demo data is mistaken for real results | A synthetic number reaches a publication | L | authoritative:false on every synthetic payload, watermarked in the UI; keep both |
| Public metadata quality limits several pathogens | Some pathogens never clear the Appendix C floor | H | Report INSUFFICIENT_DATA as a result; do not lower the floor to obtain an answer |

13.  Production readiness checklist

| Item | Status |
| --- | --- |
| Tests pass with coverage above the gate | YES — 659 pass, 4 skipped, 94% |
| Lint clean | YES — ruff, zero findings |
| The scientific gate is fail-closed and CI proves it | YES — score exits 3, asserted in CI |
| Non-circularity lint is itself tested against a known-bad input | YES |
| Pipeline runs end to end on synthetic data | YES — 43 windows scored, CUSUM ARL 200.3 |
| Pipeline scores on real data | NO — Sprint 1 |
| Container images built and digest-pinned | NO — Sprint 2 |
| New stages orchestrated in Nextflow | NO — Sprint 3 |
| Authentication enforced on the deployable service | NO — Sprint 4 |
| TLS configured | NO — Sprint 4 |
| Audit log persists across restart | NO — Sprint 4 |
| More than one pathogen provisioned | NO — Sprint 5 |
| Score validated on held-out data | NO — Sprint 7 |
| Ledger backed up with a tested restore | NO — Sprint 8 |

Prepared for ICAR-NIVEDI. Current-state figures were measured from the repository on 3 September 2026 and should be re-measured before the document is reissued.