G4-WATCH · ICAR-NIVEDI · Revision 2 Architecture

# Pipeline Build Workflow

Where the G4-WATCH codebase actually stands today, the full tech stack the architecture calls for, and the concrete sequence of work to turn the current script-driven FMDV prototype into the orchestrated, multi-pathogen Nextflow pipeline the spec describes.

Python ≥ 3.11 · R ≥ 4.3    Pathogen live: FMDV (Tier 1)    241 tests passing, 4 skipped    Source: G4_WATCH_Build_Architecture.md (Rev. 2)

# 01 — Current state, stage by stage

The science has been prototyped bottom-up in standalone Python scripts against real FMDV data — well past what the sprint plan assumes exists at this point. The orchestration layer around it (Nextflow, containers, CI, config) has not been started. That inversion is the actual shape of the work ahead.

| STAGE | COMPONENT | STATUS | EVIDENCE |
| --- | --- | --- | --- |
| 0 | Atlas construction | ● Built & run | build_atlas_fmdv.py → real G4_Reference_Atlas_v0.1 and v1.0.fmdv.tsv on disk |
| 1 | Acquisition, QC, alignment | ● Built & run | parse_fmdv_corpus_metadata.py, qc_fmdv_corpus.py; MAFFT invoked externally, not containerized |
| 1.5 | Recombination screening | ● Module only | phylo/recombination_screen.py + vendor/phipack present; no FMDV driver script yet — not gating anything today |
| 2 | Phylogenomics + ancestral states | ● Built & run | run_treetime_fmdv.py, phylo/ancestral_states.py; IQ-TREE2 run externally |
| 3 | Variant analysis | ● Diverges from spec | variants/alignment_variant_caller.py is a native caller — architecture Section 4 specifies snippy/SNPeff. Reconcile before containerizing. |
| 4 | Phylo-weighted G4C/G4D metrics | ● Built & run | populate_conservation_fmdv.py → Atlas v1.0 with real conservation_pct_phylo, not null |
| 4.5 | GC-Confound Control Gate | ● Built & run | validation/gc_confound_gate.py + control_regions.py, invoked from run_dh1_fmdv.py |
| GATE | D.H1 test | ● Executed, unrecorded | run_dh1_fmdv.py produces a real Dh1GateResult, but it prints to stdout only — testing_ledger.tsv (Section 13.6) doesn't exist yet |
| 5 | G4-EWS-core / Integrated Score | ● Correctly unwired | scoring/g4_ews_core.py, integrated_score.py exist with ground-truth tests, but no driver touches real data — exactly what Section 2 requires pre-gate |
| 6 | Dashboard / web app | ● Not started | No web/ directory |
| — | Orchestration & infra | ● Not started | No workflow/*.nf, no containers/, no CI, no config/*.yaml |

No version control yet. The project directory is not a git repository — nothing above is committed, tagged, or diffable. This blocks CI, the import-lint rule, and the coverage gate the architecture treats as day-one requirements. It's the first item in Next Steps.

# 02 — Tech stack

Per Build Architecture Section 4: established external tools orchestrated by Python and R, not reimplemented. Two substitutions were forced during Sprint 2 (marked below); everything else is as specified.

| Core languages & runtime Python — ≥ 3.11, pipeline logic R — ≥ 4.3, statistics & phylo scripts Nextflow (DSL2) — workflow orchestration — not yet started | Acquisition & alignment Entrez Direct — NCBI sequence pull Biopython — Bio.SeqIO parsing MAFFT — --add --keeplength to reference coords |
| --- | --- |
| G4 prediction G4Hunter — native reimplementation PQS pattern-motif matcher — substitutes G4RNA Screener* pqsfinder — deferred — DNA-virus scope (LSDV) | Recombination & phylogenetics PhiPack / RDP5 — PHI test, tiered by pathogen IQ-TREE2 — ML tree + ultrafast bootstrap TreeTime — time-scaling BEAST2 — as needed phytools (R) — ancestral stochastic mapping |
| Variants & selection snippy / SNPeff — spec'd — repo currently uses a native caller HyPhy / PAML — dN/dS PopGenome / DnaSP — population genetics | Statistics & modeling Stan / RStan / brms — Bayesian weight fitting glmnet — elastic-net logistic fitting numpy / scipy — Monte Carlo power analysis R pwr — power analysis cross-check |
| Web & dashboard FastAPI — backend service layer Jinja2 / HTMX — server-rendered frontend Chart.js — trend charts PostgreSQL — run-history DB Nginx + authlib — TLS termination, local auth | DevOps & reproducibility Docker / Singularity — 10 digest-pinned containers pytest + coverage — ≥ 85% gate CI import-lint rule — ground-truth tests can't import scoring code Zenodo DOI — citable, versioned release |

*Forced substitution: G4RNA Screener is genuinely unrunnable — Python 2-only, its classifier is a pickled PyBrain ANN and PyBrain has been unmaintained since the mid-2010s (see vendor/README.md). The native pattern_motif.py matcher substitutes; the schema's g4rna_screener_score field stays reserved should a maintained Python 3 release ever appear.

# 03 — Pipeline architecture

The corrected stage order from Build Architecture Section 6. The GC-Confound Gate and D.H1 test sit between the metrics and the scoring machinery on purpose — no pathogen reaches Stage 5 without clearing both.

[0]  Atlas construction   ● live

Two-axis confidence classification (Structural Prediction × Functional Context) — a candidate is excluded from scoring only for Axis 1 reasons, never for lacking annotation.

[1]  Acquisition + QC + alignment   ● live

Entrez pull → length/N-content/date-completeness filters → MAFFT profile alignment to the frozen reference coordinate system.

[1.5]  Recombination screening   ● module built

PHI test, mandatory for every pathogen. high_priority tier (LSDV) routes positive loci to a non-tree-based estimate; standard tier (FMDV/PPRV/NDV/CSFV) logs and requires domain sign-off.

[2]  Phylogenomics   ● live

IQ-TREE2 + TreeTime, with ancestral-state reconstruction as a required output — not an optional side analysis.

[3]  Variant analysis   ● live

Calls variants against the frozen reference, intersected with Atlas loci to produce the G4-variant table.

[4]  G4 surveillance metrics   ● live

Clade-collapsed, ancestral-state-weighted G4C-phylo/G4D-phylo — one founding disruption event per clade, not one count per descendant tip.

[4.5]  GC-Confound Control Gate   ● live

Regresses disruption on local GC content; only the residual — never the raw value — is allowed to feed the D.H1 test or any score.

[GATE]  D.H1 gate — Mann-Whitney U / dN-dS, FDR-corrected   ● executed once

Per architecture Section 12: no code in g4watch/scoring/ may touch real data for a pathogen until this returns SUPPORTED — enforced twice, at the Nextflow level and the Python level.

→ SUPPORTED: proceed to Stage 5 for this pathogen.

→ NOT_SUPPORTED / GC-explained: halt; report as a biological or methods-level null.

[5]  G4-EWS-core + Integrated Score   ● code ready, unwired

Two distinct, correctly-nested term sets (M3: 4 G4-only terms; M4: core + LF/GE/TA), plus autocorrelation-aware CUSUM/EWMA alerting.

[6]  Dashboard + reporting   ● not started

Standalone web app linked from NADRES; D.H1 status and both confidence axes always visible, never suppressed.

# 04 — Build workflow

The sprint plan assumes containers, CI, and Nextflow exist before the science is prototyped. In practice the science came first. The remaining work is to retrofit orchestration around already-proven logic — verify each wrapped stage still reproduces the frozen real-FMDV outputs, rather than build a scaffold and hope the science fits it.

Phase A  Version control & CI baseline

git init, commit the current tree, push to a remote — nothing is diffable today.

Stand up CI: pytest + coverage (85% gate) and the ground-truth import-lint rule (tests/ground_truth/ may only import numpy/scipy/stdlib/fixtures, never g4watch.metrics/g4watch.scoring).

Freeze the current real-data outputs — Atlas v1.0.fmdv.tsv and the printed D.H1 verdict — as the regression baseline every later refactor must reproduce bit-for-bit.

Phase B  Containerize each stage

Write the 10 Dockerfiles from architecture Section 4/5 (acquisition, alignment, g4prediction, phylogenetics, variants, selection, statistics, web-backend, web-db, web-proxy).

Digest-pin every base image and tool version; smoke-test in CI that each container actually runs its tool (this was Sprint 0's real deliverable, still outstanding).

Reconcile the variants container now: native caller as shipped, or switch to snippy/SNPeff as originally spec'd — decide before it's baked into a Dockerfile.

Phase C  Translate scripts into Nextflow DSL2 modules

One workflow/modules/*.nf per stage, each a thin wrapper around the already-working Python entry point — see the script → module map for the exact pairing.

workflow/main.nf chains modules in the corrected order (0 → 1 → 1.5 → 2 → 3 → 4 → 4.5 → gate → 5 → 6).

Verify -resume idempotency stage-by-stage against Phase A's frozen baseline before moving to the next module — catches silent behavior drift during the wrap immediately, not after everything is converted.

Phase D  Make it config-driven from day one

Extract the hardcoded paths and thresholds scattered across scripts/python/*_fmdv.py into config/fmdv.yaml.

Stub config/{lsdv,pprv,ndv,csfv}.yaml now, with recombination_screen: tier set correctly (high_priority for LSDV) even though only FMDV runs today — cheaper to set once than to retrofit at Sprint 16.

Phase E  Enforce the D.H1 gate at the orchestration layer

modules/scoring.nf takes the gate's verdict as a required upstream channel and is a no-op unless it reads SUPPORTED — the Python-level check in dh1_gate.py already exists; this adds the second, Nextflow-level enforcement layer.

Implement data/atlases/testing_ledger.tsv (Section 13.6) and backfill it with the FMDV D.H1 p-values already computed by run_dh1_fmdv.py — the one concrete gap found in an otherwise-complete Stage 4.5/gate implementation.

Phase F  Web interface

FastAPI + Jinja2/HTMX/Chart.js, read-only over pipeline artifacts (Atlas TSVs, Dh1GateResult); PostgreSQL run-history DB; local auth with an AuthBackend seam for future NADRES SSO.

Required, always-visible fields regardless of pathogen state: D.H1 gate status, both confidence axes, the disclaimer block — a pathogen that comes back NOT_SUPPORTED shows that prominently, never a blank scoring section.

Phase G  Reproducibility hardening

Close the reference-genome gap: only AY593823 is frozen; Sprint 0 calls for a curated 5–10 genome set with a full accession list.

Container digest audit, documented random-seed policy, Zenodo DOI mint tying Atlas versions to code versions.

# 05 — Script → Nextflow module map

What exists today, and exactly what it becomes once Phase C runs.

| EXISTING (SCRIPT + MODULE) | NEXTFLOW MODULE | CONTAINER |
| --- | --- | --- |
| build_atlas_fmdv.py atlas/{builder,stage0}.py | modules/atlas_construction.nf | g4prediction |
| parse_fmdv_corpus_metadata.py | modules/acquisition.nf | acquisition |
| qc_fmdv_corpus.py qc/*.py | modules/qc.nf | acquisition |
| alignment_quality_report_fmdv.py alignment/quality.py + external MAFFT | modules/alignment.nf | alignment |
| phylo/recombination_screen.py + vendor/phipack (no FMDV driver yet) | modules/recombination_screen.nf | selection |
| build_treetime_dates.py, run_treetime_fmdv.py phylo/ancestral_states.py + external IQ-TREE2 | modules/phylogenetics.nf | phylogenetics |
| call_variants_fmdv.py variants/alignment_variant_caller.py | modules/variant_analysis.nf | variants (reconcile vs. snippy/SNPeff spec) |
| populate_conservation_fmdv.py metrics/{conservation,severity_weighted_disruption,mutation_burden_residual}.py | modules/g4_surveillance.nf | g4prediction |
| run_dh1_fmdv.py (control half) validation/{gc_confound_gate,control_regions}.py | modules/gc_confound_gate.nf | statistics |
| run_dh1_fmdv.py (gate half) validation/dh1_gate.py | branch logic in main.nf | statistics |
| scoring/{g4_ews_core,integrated_score}.py (unwired by design) | modules/scoring.nf (no-op pre-gate) | statistics |
| none yet | modules/reporting.nf + web/ | web-backend / web-db / web-proxy |

# 06 — Next steps

1.  Initialize git and commit the current tree.

Everything else — CI, digest pins, reproducible diffs — depends on there being a history to check.

2.  Stand up CI: coverage gate + the ground-truth import-lint rule.

241 tests already pass locally — get that guarantee running on every push before touching orchestration.

3.  Populate data/atlases/testing_ledger.tsv from the D.H1 run already executed.

The only concrete gap in an otherwise-complete gate implementation — currently the verdict only exists in stdout.

4.  Write and smoke-test the first Dockerfile + Nextflow module as a proof of concept — acquisition.nf is the natural starting point.

Validates the container/module pattern once before repeating it nine more times.

5.  Decide snippy/SNPeff vs. the native variant caller before containerizing Stage 3.

A real divergence from the written architecture — cheaper to resolve now than after it's wrapped in a Dockerfile.

6.  Close the reference-genome accession gap — freeze the full 5–10 genome curated FMDV set.

Only AY593823 is currently frozen; Sprint 0 called for the broader set and the reproducibility audit flagged this specifically.

Compiled from the project's own specification documents: G4_WATCH_Build_Architecture.md, G4_WATCH_Sprint_Plan.md, G4_WATCH_Concept_Paper_v2.md, pyproject.toml, g4watch/, scripts/python/